Car Rental System Report

When I first designed this car rental system, my goal was to create something simple yet practical - something that would actually work in real-world situations. It might not be the biggest or most complex system out there, but it has all the essential features a basic car rental service needs.

After checking out real car rental websites, I noticed two main ways people rent cars:

- Book online and pay when you pick up the car

- Book and pay completely online
I went with the first option because implementing real payment systems would require bank integrations, so I used mock data for this part instead.

The system has six key components:

  User Manager - The brain behind user accounts. It handles:

Registration and login

Profile updates (like adding driver's license info)

Order management

Personal details storage

  Car Manager - Keeps track of our vehicle fleet. It's responsible for:

Adding/removing cars from the system

Updating car details (pricing, availability, specs)

Tracking which cars are currently rented

  Admin Manager - The control panel for staff. It enables:

Viewing all user accounts

Managing car listings

Moderating reviews

Processing special requests

  Order Manager - Handles the rental process end-to-end:

Creating new reservations

Calculating rental durations and costs

Managing pickup/return times

  Review Manager - Deals with customer feedback:

Posting new reviews

Calculating average ratings

Moderating inappropriate content

Showing/hiding reviews based on admin settings

  Database Handler - The foundation that keeps everything running:

Safely stores all system data

Handles connections between components

Uses singleton pattern to prevent multiple connections

Manages transactions and data integrity

I broke the project into three phases (with maybe an extra one if time allowed). Here's how it went:

Phase 1:

- Built the core database

- Created test data in main.py

- Made sure all five main components could access the database

- Implemented basic create/update functions

Then came a tough choice - should I use a framework for the frontend or stick with command line? After researching frameworks (which seemed too complex for this project), I decided on simple HTML/CSS/JS with Flask handling the backend. Frontend work definitely took some getting used to!

Phase 2:

- Added login, registration, and car search

- Started building actual web pages (not my strongest skill, I'll admit)

- Implemented ordering, user profiles, order details, etc.

- As features piled up, the workload grew much bigger than expected - some planned features had to be cut

Final Phase:

- Implemented singleton pattern for the database class

- Added admin functions

- Shifted focus to testing, bug fixes, and frontend tweaks rather than new features

How to run it:

- Install Flask (just run pip install flask in VS Code terminal)

- Start the server with python app.py

- Open your browser to: http://localhost:5000

Test account:

- Email: test13@example.com

- Password: test123
(Or register a new account)

Admin login:

- Email: admin@premiumrentals.com

- Password: securepassword123

Below are screenshots of the main features' interfaces